## Slide 1
Global Manufacturing Organisation
Enterprise Data Governance Transformation
Sustainability & Regulatory Reporting Automation Framework
As-is analysis | Governance controls | To-be automated pipeline design
Task 01
Map & stabilise the whole process
Task 02
Put governance controls in place
Task 03
Propose a to-be automated state
Victoria Moreno Sempere | Data Solutions Lead ·

## Slide 2
As-Is — Broken Process: Mapped, Failure Points Named & Damage Quantified
Task 01 — Map
Failure types:
Format / Scope
SLA / Ownership
Audit trail / Lineage
Version control
Silent error
Key-person
Regulatory risk
Step 01
Data query
No request template:
Ad hoc emails · no standard fields · no agreed scope · no tracking of responses
No SLA:
Some sites respond in 2 days · others 2 weeks · no deadline · no escalation · process blocked
~2 wks
SLA delay
Missing data discovered late:
Incomplete submissions only found at consolidation — 1–2 weeks after request sent
~40%
missed cycles
Step 02
Data sources
SAP ERP — manual export:
Staff manually logs into SAP · runs custom extract · copies required fields · sends by email
Factory / Plant systems — no standard:
Each site uses separate local system · some Excel · some databases · some paper typed up
Third-party data — uncontrolled format:
Logistics partners · suppliers · energy companies send Excel/PDF/CSV in any format they choose
Step 03
Collection
⚠ No standard format:
Factory A: kWh · Factory B: MWh · Factory C: GJ — manual conversion required · errors undetected
~70%
unit errors
⚠ No standard scope:
Scope 1/2/3 (Direct / Grid electricity / Supply chain) interpreted differently by each site
⚠ No SLA — delays cascade:
Some sites: 2 days · others 2 weeks · no deadline enforced · whole process blocked waiting
~2 wks
lost per cycle
⚠ Missing data discovered late:
Incomplete files only found at consolidation — re-request required · further delay added
~40%
of cycles affected
Step 04
Consolidation
⚠ No lineage — audit trail permanently lost:
Copy-paste severs origin · no record of which factory · export · date — row 47 is unexplainable
⚠ Version chaos:
v1 · v2 · FINAL · FINAL_USE_THIS — no single authoritative version exists across the team
~60%
silent errors
⚠ Silent Excel errors:
Wrong tab · formula shifts when rows inserted · thousands vs millions — invisible until review
~1.5 days
manual effort
Step 05
Calculation
⚠ Undocumented logic:
Emission factor buried in cell F4 tab "Factors" · never documented · updated without record
⚠ Key-person dependency:
One person understands the spreadsheet · if absent process stops entirely · no backup · no SOP
100%
dependency
⚠ No version history — 0 versions recorded:
Cannot confirm which factor produced which output · ~90% probability engineer will flag technical figures
~90%
challenged
Step 06
Submission
No audit trail attached:
Figures delivered with no source reference · no methodology note · stakeholder cannot verify
Regulatory risk:
Corporate Sustainability Reporting Directive · GHG Protocol · CDP Carbon Disclosure Project all require full traceability
⚠ Review loop — adds 1–2 weeks minimum:
Data not trusted → manual trace → source updated → re-request → same errors → trust eroded → deadline at risk
1–2 wks
added

## Slide 3
Stabilising the Process — Solution at Every Failure Point
Task 01 — Stabilise
Failure types:
Format / Scope
SLA / Ownership
Audit trail
Version control
Silent error
Key-person
→ Green = solution
Step 01
Data query
No request template
→
Standardised template · required fields · units · scope · same form to all sources
No SLA
→
SLA per source · auto-reminder at 48hr · named escalation if missed
Missing data late
→
Completeness check on receipt · gap flagged within 24hr
Step 02–03
Collection
No standard format
→
Master data dictionary · MWh · tCO₂e · tonnes — auto-applied by Python on every record
No standard scope
→
Scope 1 (direct) / Scope 2 (grid electricity) / Scope 3 (supply chain) per GHG Protocol — signed off
No SLA — cascades
→
Automated monitoring · pipeline alerts if source misses deadline · same-day notification
Missing data late
→
Completeness score per run · gaps flagged to named data owner immediately on ingestion
Step 04
Consolidation
No lineage — audit trail
→
Source tag on every row · source · file · run ID · timestamp — immutable · never overwritten
Version chaos
→
Single source of truth in Microsoft Fabric · all code in Git · named approval for any change
Silent Excel errors
→
Automated quality checks · range validation · duplicate detection · exceptions logged
Step 05
Calculation
Undocumented logic
→
Methodology Standard Operating Procedure · all factors documented · version-controlled · no buried cells
Key-person dependency
→
All calculation in SQL in Git · any analyst can run or extend · full handover documentation
No version history
→
Git version control · every SQL change committed with author · date · reason · factor version on output rows
Unit loss
→
Python cleaning layer standardises all units before Microsoft Fabric — calculation always on validated inputs
Step 06
Submission
No audit trail
→
Full drill-through in Power BI · any figure → curated table → transform → raw source row
Regulatory risk
→
Audit evidence package auto-compiled · Corporate Sustainability Reporting Directive / GHG Protocol aligned

## Slide 4
Governance Controls — Embedded at Every Stage of the Correct Workflow
Task 02 — Governance
Governance types:
RACI
Data Ownership
DQ
Data Quality
AUDIT
Audit Trail / Lineage
VER
Version Control
EXC
Exception Handling
SOP
Documentation
REG
Regulatory Alignment
Step 01
Data query
Standardised template issued — required fields · units · scope · reporting period
→
RACI
Service Level Agreement per source — deadline · auto-reminder · named escalation
→
SOP
Completeness check on receipt — submission validated on arrival · gap flagged 24hr
→
EXC
Step 03
Collection
Master data dictionary applied — units standardised automatically by Python pipeline
→
DQ
Scope 1/2/3 boundaries enforced — GHG Protocol definitions applied on ingestion
→
SOP
Source tagged on every record — source · file · run ID · timestamp · immutable
→
AUDIT
Completeness score per source — quality report on every run · gaps flagged immediately
→
EXC
Step 04
Consolidation
Immutable raw layer — data as received · append-only · never overwritten · full history retained
→
AUDIT
Single source of truth — one Fabric warehouse · all code in Git · named approval for changes
→
VER
Automated quality checks — variance flags · completeness · reconciliation report auto-generated
→
DQ
Step 05
Calculation
Methodology SOP documented — emission factors · conversion rates · Scope logic · annually reviewed
→
SOP
All SQL logic in Git — any analyst can run or extend · factor version on every output row
→
VER
Calculation lineage — every output: raw row → transform → emission factor version → curated result
→
AUDIT
Output validation — prior year comparison · regulatory checks · reconciliation report auto-produced
→
DQ
Step 06
Submission
Full drill-through in Power BI — any figure → curated table → transform → raw source row
→
AUDIT
Named sign-off — named approver · timestamp · submitted version locked and archived
→
RACI
Audit package auto-compiled — methodology · factors · sources · exception log — Corporate Sustainability Reporting Directive aligned
→
REG

## Slide 5
To-Be: The Working Model — Live Data Request, End to End
Task 03 — To-Be
Example request:
"We need Scope 1 (direct) and Scope 2 (grid electricity) emissions for all UK plants, Q1 2026, by site — for CDP Carbon Disclosure Project submission by end of week."
~6 wks → ~1 wk
Step 01
📤 Request
Query raised
RACI triggered
SLA starts
RACI · SOP
→
Day 1
🐍 Python
SAP · factory
3rd party read
Cleaned · tagged
DQ · AUDIT · EXC
→
Day 2
🏗️ Fabric
Clean data loaded
Raw layer immutable
QC applied
AUDIT · VER · DQ
→
Day 3
⚙️ SQL
Scope 1/2 calculated
Factor version recorded
Curated table
VER · AUDIT · SOP
→
Day 4
✅ Review
Dashboard reviewed
Drill-through
Named sign-off
RACI · EXC
→
Day 5
📊 Power BI
Live dashboard
Drill-through
Regulatory extract
AUDIT · REG
↑ Full audit trail — every step traceable to source in real time · drill-through available at any point in the pipeline
~6wks→~1wk
~83% cycle time reduction
100%
Audit trail coverage
~0%
Unit inconsistency rate
0
Key-person dependencies
~40%
Manual overhead reduction
✅ Auditability
Any figure drills through to source row
Chain: dashboard → SQL → raw → source file
Emission factor version on every output row
Evidence package auto-compiled on sign-off
⚡ Speed
Pipeline runs automatically on schedule
Process: ~1 week (was ~6 weeks)
Review limited to exceptions only
Challenges resolved in minutes via drill-through
📐 Repeatability
Same pipeline every reporting cycle
Any analyst can run — no key-person risk
All logic in Git — full methodology history
SOPs documented — survives team changes

## Slide 6
Implementation Timeline — Foundation to Full Deployment
Delivery Plan
Task types:
Discovery
Governance / SOP
Technical build
Integration
Testing / Validation
Phase 1
Foundation
& Discovery
Wk 1–2
Stakeholder mapping — who owns what · who requests what · formats in use
Data flow audit — every current movement (SAP · factory · third-party · email chains)
Source system inventory — SAP structure · factory outputs · known quality issues
Unit & scope inventory — all units · Scope 1/2/3 interpretations · emission factors used
RACI draft — named owner per domain · submission Service Level Agreement agreed
Phase 2
Governance
& SOPs
Wk 2–4
Master data dictionary — units standardised · Scope per GHG Protocol · factor sources documented
Data collection Standard Operating Procedure — template · SLA · escalation · completeness checklist
Methodology SOP — calculation logic · factor application · Scope methodology · reviewed & signed off
Sign-off RACI — named approver per domain · sign-off chain · correction process defined
Success criteria — cycle time · error rate · audit coverage · challenge resolution time
Phase 3
Pipeline
Build
Wk 3–7
SAP connection — Python script · scheduled extract · controlled folder · run logging from day one
Python cleaning layer — unit standardisation · completeness checks · exception log · quality report
Microsoft Fabric Data Factory — in partnership with IT · pipeline · schedule · run health monitoring
SQL transformation — unit conversion · emission factor joins · Scope 1/2/3 calculation · all in Git
Curated reporting table — aggregated outputs · intensity ratios · year-on-year · lineage preserved
Phase 4
Power BI
& Validation
Wk 6–9
Power BI DirectQuery — live connection to Fabric · no manual refresh · data freshness indicator
Sustainability dashboard — Scope 1/2/3 by site · intensity ratios · trend · drill-through on every figure
Regulatory extracts — Corporate Sustainability Reporting Directive · GHG Protocol · CDP — one-click from live data
Stakeholder validation — walk through outputs · validate figures · confirm drill-through · sign-off
Measure success criteria — cycle time · error rate · challenge resolution — before vs after
Phase 5
Deployment
& Scale
Wk 9–12
Extend to all sources — factory systems · third-party · remaining manual inputs — same pattern
First full reporting cycle — all sources · all calculations · all governance active · full sign-off
Impact measurement — cycle time · manual hours saved · error rate — presented to leadership
Full handover — SOPs finalised · pipeline documented · any analyst can run or extend the process
Next use case identified — apply same pattern · scale the approach across the organisation
Ph1 Wk1–2
Ph2 Governance Wk2–4
Phase 3 — Pipeline build · Wk3–7
Phase 4 — Validation · Wk6–9
Phase 5 — Deploy · Wk9–12
~12 weeks to first fully deployed use case